AIN-300 — Implementation Roadmap

AnchorInsightOS Commercial Intelligence Operating System

Version 1.0 (Execution Roadmap)

Implementation Status

Architecture

────────────────────────────

AIN-100 Series        ✅ Frozen

Pipeline

────────────────────────────

AIN-201 Series        ✅ Frozen

Implementation

────────────────────────────

AIN-301              ✅ Complete

AIN-302              🟡 Ready

AIN-303              🟡 Ready

AIN-304              ⚪ Planned

AIN-305              ⚪ Planned

AIN-306              ⚪ Planned

AIN-307              ⚪ Planned

AIN-308              ⚪ Planned

AIN-309              ⚪ Planned

AIN-310              ⚪ Planned

Purpose

AIN-300 defines the engineering roadmap for implementing the AIN-201 Commercial Intelligence Pipeline architecture.

Unlike the AIN-100 and AIN-200 series, AIN-300 is not an architecture specification. It is the execution plan that transforms the approved architecture into a verified, production-ready system.

Every milestone SHALL produce:

- Working code

- Automated tests

- Verification evidence

- Git tag

- Release notes

- Demonstration artifacts

No milestone is complete until it executes successfully.

Guiding Principle

Architecture defines the system.

Implementation proves the system.

Platform Maturity

Foundation

──────────────

✓ AnchorOS

Governance

──────────────

✓ AnchorStack

Commercial Intelligence

──────────────

✓ AnchorInsightOS Architecture

Pipeline

──────────────

✓ AIN-201.1

Implementation

──────────────

AIN-302 →

Development Lifecycle

Every implementation milestone follows the same workflow:

Specification Approved

↓

Implementation

↓

Unit Tests

↓

Integration Tests

↓

Pipeline Verification

↓

Release Notes

↓

Git Tag

↓

Architecture Update (if required)

Phase I — Pipeline Foundation

AIN-301

Commercial Intelligence Pipeline Core

Status

COMPLETE

Implements

- Pipeline Engine

- Stage Framework

- Request Object

- Manifest

- Receipt

- Replay Foundation

- Idempotency

Verification

13 / 13 Tests Passed

Tag

ain-201.1-v1.0

Phase II — Evidence Lifecycle

AIN-302

Research Findings

Deliverables

- Source Admission

- Draft Finding

- Finding Receipt

- Reviewer Authority

- Human Review

- Evidence Commit

- Profile Refresh

Verification

One admitted source

↓

Two findings

↓

One approved

↓

One rejected

↓

Registry updated

↓

Profile refreshed

Expected Tag

ain-201.2-v1.0

Phase III — Research Acquisition

AIN-303

AI Research Acquisition

Deliverables

- Research Plan

- Source Discovery

- Source Acquisition

- Source Validation

- Provenance

- Research Receipt

Verification

Five candidate sources

↓

Three admitted

↓

Two findings

↓

Evidence review

Expected Tag

ain-201.3-v1.0

Phase IV — AI Research Integration

AIN-304

AIN-105 Integration

Deliverables

- Prompt Manager

- Model Manager

- AI Session Manager

- Research Engine Adapter

- Retry Logic

- Research Replay

Verification

Live research request

↓

Research session

↓

Replay

↓

Equivalent acquisition receipt

Phase V — Decision Intelligence

AIN-305

Commercial Intelligence Update

Deliverables

- Score Refresh

- Buying Signal Generation

- Opportunity Evaluation

- Decision Traceability

Verification

Approved evidence

↓

CCI updated

↓

Opportunity created

↓

Previous score archived

Phase VI — Executive Operations

AIN-306

Executive Operations

Deliverables

- Executive Dashboard

- Executive Brief

- Opportunity Report

- Evidence Appendix

Verification

Pipeline executes

↓

Dashboard refreshed

↓

Report generated

↓

Customer workspace updated

Phase VII — Customer Workspace

AIN-307

Customer Operations

Deliverables

- Workspace Integration

- Activity Timeline

- Collaboration

- Customer Notes

- Workspace Receipts

Phase VIII — Relationship Intelligence

AIN-308

Relationship Intelligence

Implements

AIN-106

Deliverables

- Contact Intelligence

- Relationship Graph

- Stakeholder Mapping

- Decision Influence

Phase IX — Opportunity Intelligence

AIN-309

Commercial Opportunity Engine

Implements

AIN-108

Deliverables

- Opportunity Discovery

- Opportunity Lifecycle

- Qualification

- Win Probability

Phase X — Production Readiness

AIN-310

Commercial Release

Deliverables

- Installer

- Upgrade

- Migration

- Backup

- Restore

- Health Checks

- Diagnostics

- Documentation

Verification Matrix

Every milestone SHALL include:

Unit Tests

Integration Tests

Replay Tests

Receipt Validation

Failure Recovery

Idempotency

Performance

Documentation

Git Strategy

Every milestone SHALL produce:

Implementation Tag

Release Notes

Verification Report

Boot Record

Demonstration Package

Example

ain-201.2-v1.0

ain-201.3-v1.0

ain-304-v1.0

ain-305-v1.0

Demonstration Milestones

The roadmap should include bounded demonstrations that prove end-to-end capability.

Demo 1 — Pipeline Core

Research Request

↓

Pipeline

↓

Receipt

Demo 2 — Evidence Lifecycle

Source

↓

Finding

↓

Review

↓

Evidence

Demo 3 — Research Acquisition

Research Plan

↓

Discovery

↓

Validation

↓

Admission

Demo 4 — Decision Intelligence

Evidence

↓

CCI

↓

Opportunity

Demo 5 — Executive Operations

Pipeline

↓

Dashboard

↓

Executive Brief

↓

Customer Workspace

Definition of Done

A milestone is complete only when all of the following are true:

- Feature implementation is complete.

- Automated unit tests pass.

- Integration tests pass.

- Replay and idempotency behave as designed.

- Verification artifacts are generated.

- Release notes are finalized.

- An annotated Git tag is created and pushed.

- The milestone can be demonstrated end-to-end.

Roadmap Status

| Milestone | Title | Status |
| --- | --- | --- |
| AIN-301 | Commercial Intelligence Pipeline Core | ✅ Complete |
| AIN-302 | Research Findings & Evidence Lifecycle | 🟡 Ready to Build |
| AIN-303 | AI Research Acquisition | 🟡 Ready to Build |
| AIN-304 | AIN-105 Integration | ⚪ Planned |
| AIN-305 | Decision Intelligence | ⚪ Planned |
| AIN-306 | Executive Operations | ⚪ Planned |
| AIN-307 | Customer Workspace | ⚪ Planned |
| AIN-308 | Relationship Intelligence | ⚪ Planned |
| AIN-309 | Opportunity Intelligence | ⚪ Planned |
| AIN-310 | Commercial Release | ⚪ Planned |

One recommendation before you freeze AIN-300

I would add one more column to the roadmap:

| Milestone | Specification | Implementation | Verification | Git Tag | Status |
| --- | --- | --- | --- | --- | --- |
| AIN-301 | AIN-201.1 | ✅ | ✅ | ain-201.1-v1.0 | Complete |
| AIN-302 | AIN-201.2 | ⏳ | ⏳ | — | Ready |
| AIN-303 | AIN-201.3 | ⏳ | ⏳ | — | Ready |
| AIN-304 | AIN-105 | ⏳ | ⏳ | — | Planned |

AnchorOS

│

▼

AnchorStack

│

▼

AnchorInsightOS

AIN-101 Registry

AIN-102 Scoring

AIN-103 Profiles

AIN-104 Dashboard

AIN-105 Research

AIN-106 Relationships

AIN-107 Reports

AIN-108 Opportunities

AIN-109 Executive Center

AIN-110 Customer Workspace

│

AIN-201 Pipeline

│

AIN-300 Implementation

Milestone Record Template

Implementation Record

Milestone:

AIN-302

Started:

Completed:

Repository:

Git Commit:

Git Tag:

Unit Tests:

Integration Tests:

Verification:

Artifacts Produced:

Known Limitations:

Lessons Learned:

Next Milestone: