BOOT-0024

AOS-140 Infrastructure Registry - Approved for Implementation

Objective

Implement the first production-quality shared platform service for AnchorOS.

This boot establishes the canonical Infrastructure Registry used by every AnchorOS framework and application.

No platform service is considered complete until it satisfies all three layers:

- Specification (the AOS document)

- Implementation (the code)

- Verification (the evidence that the implementation conforms to the specification)

Lifecycle

PLANNED

IN DEVELOPMENT

IMPLEMENTED

VERIFIED

RELEASED

SUPERSEDED

Phase 1 — Foundation

core/

infrastructure_registry/

__init__.py

api.py

service.py

models.py

repository.py

registry_ids.py

lifecycle.py

validators.py

search.py

relationships.py

schemas.py

exceptions.py

Phase 2 — Database

Location (per your decision):

/home/ricky/Desktop/AnchorStack 1.0 Canon/Platform/AnchorOS/data/

Initial database:

infrastructure_registry.db

SQLite

SQLAlchemy ORM

Alembic-ready model structure (even if migrations are added later)

Phase 3 — Core Models

Organization

Facility

Building

Infrastructure

Asset

Contact

Evidence

Opportunity

Relationship

Every model inherits:

URID

Lifecycle

Metadata

Version

Status

Audit timestamps

Phase 4 — Registry Service

The Registry Service becomes the only component permitted to modify registry data.

register()

update()

archive()

activate()

deactivate()

find()

search()

create_relationship()

remove_relationship()

No application writes directly to the database.

Phase 5 — REST API

GET

POST

PUT

DELETE

for every entity.

Plus

GET /entity/{urid}

GET /search

GET /relationships

POST /relationships

Phase 6 — Mission Control

New navigation item

Infrastructure Registry

Tree

Organizations

Facilities

Buildings

Infrastructure

Assets

Contacts

Evidence

Opportunities

Relationships

Selecting an item opens:

Summary

Properties

Relationships

Evidence

History

Phase 7 — Verification

BOOT-0024 verification should prove:

✓ Registry initializes

✓ Database created

✓ URIDs generated

✓ CRUD works

✓ Relationships work

✓ Search works

✓ Lifecycle transitions work

✓ REST API operational

✓ Mission Control connected

✓ Unit tests pass

Deliverables

Developer Documentation

Configuration Guide

API Examples

AOS-140 Implementation

SQLite Schema

SQLAlchemy Models

Registry Service

REST API

Mission Control Integration

Unit Tests

BOOT-0024 Verification Package

Release Notes

Architecture Delta

Engineering Standard

I'd also establish one engineering rule starting with BOOT-0024:

No platform service is considered complete until it satisfies all three layers:

- Specification (the AOS document)

- Implementation (the code)

- Verification (the evidence that the implementation conforms to the specification)