Engineering Charter

Milestone: BOOT-0027

Codename: Application Layer

Status: 🟢 Foundation Established

Primary Objective:

Complete the fourth architectural layer of AnchorOS by introducing first-class application lifecycle management.

Engineering Principles

1. Applications are first-class platform citizens.

2. Applications SHALL consume platform services through published interfaces.

3. Applications SHALL NOT directly manipulate framework internals.

4. Every application SHALL be deterministic in startup, shutdown, and recovery.

5. Every application SHALL emit audit records, health status, and lifecycle events.

6. Every application SHALL be independently installable and removable.

7. Platform integrity SHALL never depend on a single application.

Execution Plan

| Step | Component | Target |
| --- | --- | --- |
| 1 | AOS-410 | Application Manager |
| 2 | AOS-411 | Application Manifest |
| 3 | AOS-412 | Application Registry |
| 4 | AOS-413 | Application Lifecycle |
| 5 | AOS-414 | Health Integration |
| 6 | AOS-415 | Audit Integration |
| 7 | AOS-416 | Event Integration |
| 8 | Reference Application | Customer Onboarding |

Each phase leaves the platform in a bootable, verifiable state.

BOOT-0027 is complete when:

✓ Application Manager operational

✓ Application Registry operational

✓ Application discovery verified

✓ Application lifecycle verified

✓ Health integration verified

✓ Audit integration verified

✓ Event integration verified

✓ Customer Onboarding application successfully boots

✓ Platform verification passes

✓ Release notes generated

✓ Boot evidence archived

Success Criteria

At the completion of BOOT-0027, the AnchorOS architecture will stand as:

Applications

▲

Frameworks

▲

Platform Services

▲

Kernel

The Bigger Picture

- BOOT-0001 proved the kernel could boot.

- BOOT-0018 demonstrated multiple frameworks running together.

- BOOT-0026 solidified the platform and verification pipeline.

- BOOT-0027 begins the transition from an operating platform to an application platform.

Architecture Decision

Applications SHALL remain implementation-neutral.

Applications orchestrate framework capabilities.

Frameworks provide domain intelligence.

Platform Services provide operational infrastructure.

The Kernel remains unaware of application-specific behavior.