Implementation Plan - Approved

The Facility Service SHALL ensure:

• Every facility has exactly one parent organization.

• A facility cannot exist without its parent.

• Facility identity remains immutable.

• Facility lifecycle is independent of sibling facilities.

• Registry integrity is preserved after every operation.

Step 1 — Domain Model Review

Before writing service logic, confirm the Facility model contains (or can support):

- Immutable internal identifier

- External identifier (optional)

- Display name

- Parent organization ID

- Lifecycle state

- Created timestamp

- Modified timestamp

If any of these are missing, add them before implementing the service.

Step 2 — Repository Extensions

Extend the repository with facility-specific operations such as:

- Create facility

- Get facility

- List facilities

- List facilities by organization

- Rename facility

- Move facility

- Archive facility

Repositories remain persistence-only. No business rules belong here.

Step 3 — Facility Service

Implement:

FacilityService

Responsibilities:

- Validate organization exists

- Validate organization state

- Prevent duplicate facility names within an organization

- Coordinate repository operations

- Enforce lifecycle transitions

- Raise registry-specific exceptions

Step 4 — Tests

Add a dedicated test module covering:

- Valid creation

- Missing organization

- Duplicate names

- Rename

- Move between organizations

- Lifecycle transitions

- Archive

- Repository persistence

Every failure should verify that registry integrity is preserved.

Step 5 — Verification

Create:

scripts/

verify_boot_0026_sprint2.py

Expected result:

PASS: Facility creation

PASS: Facility retrieval

PASS: Facility listing

PASS: Organization validation

PASS: Duplicate prevention

PASS: Facility relocation

PASS: Lifecycle enforcement

PASS: Repository persistence

Facility Service Status: OPERATIONAL

BOOT-0026 Sprint 2 Verification: PASS

Acceptance Criteria

Sprint 2 is complete when:

- ✅ Every facility belongs to a valid organization.

- ✅ Invalid parent references are rejected.

- ✅ Duplicate facility names are prevented within an organization.

- ✅ Lifecycle rules are enforced.

- ✅ Sprint 1 tests still pass.

- ✅ BOOT-0025 tests still pass.

- ✅ Sprint 2 verification passes.