AOS-140 — Infrastructure Registry Implementation Plan - Approved for Execution.

Implement the canonical Infrastructure Registry service that establishes the authoritative system of record for organizations, facilities, assets, and their relationships within the AnchorOS platform.

Phase 1 — Core Registry

Objective: Establish the canonical infrastructure registry for the AnchorOS platform.

Domain Models

- Organization

- Site / Facility

- Asset

- Asset Type

- Relationship

- Location

- Tags (optional)

These become the authoritative records that other services reference.

Service Layer

Create a dedicated registry service responsible for:

- Creating registry objects

- Updating objects

- Validation

- Relationship management

- Lookup

- Search

Persistence

Define database tables for:

- organizations

- facilities

- assets

- asset_types

- relationships

Include:

- UUID primary keys

- timestamps

- status

- version

- metadata

REST API

A clean, versioned API such as:

GET    /api/v1/organizations

POST   /api/v1/organizations

GET    /api/v1/facilities

POST   /api/v1/facilities

GET    /api/v1/assets

POST   /api/v1/assets

GET    /api/v1/relationships

POST   /api/v1/relationships

Validation

Examples:

- Every facility belongs to one organization.

- Assets may belong to a facility.

- Relationship types are validated.

- Duplicate identifiers are rejected.

- Referential integrity is enforced.

Tests

Unit tests for:

- CRUD operations

- Validation

- Relationship creation

- Search

- Error handling

Boot Verification

A successful boot should demonstrate something like:

AnchorOS BOOT-0025

Infrastructure Registry initialized

Organizations: 1

Facilities: 3

Assets: 24

Relationships: 57

Registry Status: ONLINE

Verification: PASS

That becomes the evidence included in the boot package.

Infrastructure Node

Examples:

- Organization

- Facility

- Building

- Room

- Rack

- Fiber Route

- Cabinet

- Pole

- Server

- Switch

- UPS

Lifecycle State

PLANNED

PROVISIONING

ACTIVE

MAINTENANCE

RETIRED

ARCHIVED

Event Publication

AssetCreated

AssetUpdated

FacilityDeleted

RelationshipAdded

Provenance

created_by

updated_by

source

confidence

Search

Find all fiber assets in Tampa

Find everything owned by Organization X

Find all dependencies of Asset Y

Find every document referencing this facility

Future Expansion

Once the foundation is complete, the registry can support much richer capabilities without changing its core model:

- Hierarchical asset trees

- Dependency graphs

- GIS integration

- Digital twin references

- Event publication through the Conduit

- Asset lifecycle history

- Cross-service references from the Knowledge Service and Document Service