BOOT-0025 — Phase 1: Foundation - Approved for Implementation

Objective

Establish the foundational infrastructure required for the AnchorOS Infrastructure Registry to persist, retrieve, and manage registry entities in a deterministic and reusable manner. This phase creates the structural backbone upon which all future registry capabilities will be implemented.

Deliverables

1. Infrastructure Registry Package

Create the module structure.

core/

└── infrastructure_registry/

├── __init__.py

├── models.py

├── repository.py

├── bootstrap.py

└── README.md

These files establish the implementation boundary for AOS-140.

2. Database Initialization

Provide registry schema initialization.

Responsibilities:

- Create registry tables

- Verify schema

- Initialize metadata

- Report initialization status

3. Domain Models

Implement the initial entities identified in the implementation plan:

- Organization

- Facility

- Asset

- AssetType

- Relationship

These become the canonical registry objects.

4. Repository Layer

The repository layer is responsible only for persistence.

Typical operations include:

- Create

- Read

- Update

- Delete

- List

No business rules belong here.

5. Bootstrap

During AnchorOS startup:

Starting Infrastructure Registry...

Loading schema...

Schema verified.

Registry initialized.

Status: ONLINE

This proves the registry is integrated into the platform.

6. Configuration

Registry configuration should be centralized.

Examples:

- Database path

- Schema version

- Registry version

- Logging level

No hard-coded configuration values.

7. Logging

Every major lifecycle event should be logged.

Examples:

Registry initialized

Database connected

Schema verified

Registry shutdown

8. Tests

Phase 1 should include foundational tests only.

Examples:

- Schema creation

- Model creation

- Repository CRUD

- Bootstrap success

Out of Scope (Phase 1)

The following capabilities are intentionally deferred to later implementation phases:

- REST API endpoints

- Authentication and authorization

- Advanced validation rules

- Full-text search

- Event publication

- GIS integration

- Digital twin integration

- Knowledge Service integration

Acceptance Criteria

| Requirement | Verification |
| --- | --- |
| Schema initializes | PASS |
| Repository CRUD operations | PASS |
| Bootstrap completes | PASS |
| Registry status | ONLINE |
| Unit tests | 100% PASS |

Acceptance Criteria

Phase 1 is complete when:

- Registry package exists.

- Database schema initializes successfully.

- Domain models are implemented.

- Repository layer performs CRUD operations.

- Bootstrap initializes the registry.

- Foundational tests pass.

- Registry reports ONLINE status.

Expected Boot Verification

====================================

AnchorOS BOOT-0025

Infrastructure Registry

====================================

Initializing registry...

Connecting database...

Creating schema...

Schema verification: PASS

Repository initialized.

Registry Status: ONLINE

BOOT-0025 Verification: PASS

Phase Boundary

At the end of Phase 1:

✅ The Infrastructure Registry exists as a functioning platform service.

It does not yet expose REST APIs, perform advanced validation, or support complex search capabilities. Those belong to the later phases defined in the implementation plan.